# Fondas Go-to-Market Strategy

Table of Contents

# Fondas — Go-to-Market Strategy

The single source of truth for market fit, positioning, pricing, pilot outreach, and the raise. Owner: Oriol · Last updated 26 August 2026 · Status: MVP built, pre-pilot, first outreach wave underway.

This document replaces and consolidates the ten planning docs that came before it — GO_TO_MARKET.md, MARKET_STRATEGY.md, PILOT_OUTREACH.md, LAUNCH_PLAN.md, COMPETITOR_LANDSCAPE.md, Fondas_GTM_Strategy_Consolidated.docx, and the two June .docx plans (Pilot Outreach, MVP Launch Plan). Product and engineering execution lives separately in EXECUTION_PLAYBOOK.md and the build roadmaps — this file is strategy, market, and go-to-market only.

Where you are on the calendar (26 Aug 2026): the plan below is written from an Aug 1 standing start. As of today you are in the Aug 24 – Sep 4 window — the season is winding down, GMs are surfacing, and demos start to land. The Fri 28 Aug milestone (4+ demos done, 1 pilot onboarding) is this week. Judge the funnel in September, not on any single quiet August day.

## Executive summary

Fondas is an AI front-office layer for the general manager of an independent hotel. It connects to the property’s PMS (MEWS today; Apaleo built but unproven — see §1.4) and to Gmail, and delivers four surfaces that work together: a morning brief, an email assistant that drafts guest replies in the hotel’s voice, check-in-time chasing, and an ask-anything hotel chat. The MVP is built, wired end-to-end, deployed, and reliable enough to demo. What remains is to harden it commercially, prove product-market fit with three live pilots, and convert the first paying hotel.

The five conclusions this document reaches:

- Ship pilots now. Every quarter the platforms iterate, the independent-layer window narrows. The MVP is good enough; perfection is the enemy.

- Lead with the inbox, not the brief. The morning briefing is now a native PMS feature (Apaleo Copilot ships it; Mews will). The guest inbox is the surface no PMS copilot can see — that is the moat.

- Close the real gaps before charging, not before piloting. Free pilots need only reliability and a clean demo. Billing, rate-limiting, a DPA, and Google verification are hard gates before the first euro — not before the first pilot.

- The biggest addressable-market lever is Outlook. “We use Outlook” disqualifies plausibly half the ICP. Microsoft 365 support is likely worth more than a third PMS.

- Beat the VC’s hardest question in advance. “Why won’t Mews / Apaleo / Otel eat you?” The answer is one crisp sentence: different buyer, different surface (the inbox), different market (Spain / Southern-EU, ES/CA), one-fifth the price — and they validate the category.

The one-sentence verdict. The market is real and fundable, the product is genuinely built, and the positioning is right — but the original wedge (“AI morning briefings”) has been absorbed by the PMS platforms, PMF is still unproven (zero pilots live), and the go-to-market is starting from near-zero in the worst month of the year. This is a conditional yes: the winning position is “the PMS-independent AI front-office layer for the independent GM, anchored on the inbox” — not the briefing.

## Part 1 — Where Fondas stands today

### 1.1 The product in one line

Fondas gives an independent hotel’s GM their first 90 minutes back every morning — the inbox drafted, the day briefed, the arrivals chased, and any question answered — across whichever PMS they run, at a flat price a single owner can say yes to in one call.

### 1.2 What has actually been built (verified against the codebase)

This is not aspirational. Each item is present in the git history and the Supabase schema.

The four core surfaces — all live:

| Surface | What it does | State |
| --- | --- | --- |
| Morning brief | Daily prose summary — arrivals, departures, VIPs, unconfirmed ETAs, things needing attention. Emailed at a configurable hour, in EN/ES/CA. History view retained. | Live |
| Email assistant | Reads guest email in Gmail, links it to the reservation, drafts a reply in the hotel’s voice for the GM to review, edit, and send. Single ranked inbox with urgency sorting. | Live |
| Check-in-time chasing | Automatically nudges guests for expected arrival time to keep housekeeping ahead. | Live |
| Ask-anything hotel chat | Plain-language questions over the hotel’s own data (occupancy, arrivals, who’s late). | Live |

The platform underneath:

- PMS integrations. MEWS is fully wired end-to-end (sync, briefings, chat). A complete Apaleo client also exists (OAuth, credential storage, reservation fetch) — see the reconciliation note in §1.4.

- Gmail. OAuth with minimal scopes (read + send). Drafts are never sent without GM approval.

- Hotel profile, tone & upsells. Per-hotel voice settings and configurable paid extras (late checkout, breakfast, transfer, parking with prices) injected into drafts and chat.

- Reliability & observability. One-command morning reliability check, cron observability, Sentry error alerting, database backups.

- Security & tenancy. Postgres row-level security per hotel, server-side-only provisioning (no client INSERT path), PMS/mailbox tokens encrypted at rest and hidden from client selects. Notably strong for this stage.

- The website (“Signal” redesign). Landing positioned on “AI software for hotels”, watercolour hero, feature bento, comparison table, flat €199 pricing, grouped FAQ, SEO (OG image, JSON-LD, sitemap, hreflang), split-screen auth, stepped onboarding, real double-opt-in newsletter, EN/ES/CA throughout, WCAG-AA.

- The sample-brief lead magnet. A public /sample-brief page — the best top-of-funnel asset; it demonstrates rather than describes.

### 1.3 What is deliberately NOT built yet

Sensible scoping — but it defines exactly the gate between “can pilot” and “can charge” (see §3.4).

- Billing / Stripe — no way to take money.

- Rate limiting & per-hotel AI spend caps — the Anthropic-backed routes are unmetered.

- Automated tests / CI — no safety net on the briefing or sync paths.

- Google OAuth verification — not submitted; pilots work via manually-added test users.

- Outlook / Microsoft 365 — Gmail only.

- Two open build tasks — the mobile pass and moving PMS connection into onboarding, plus the website punch-list.

- Legal entity & DPA — operating as an individual; no lawyer-drafted data-processing agreement yet.

### 1.4 Reconciliation — three contradictions across the old docs, resolved

Consolidating ten planning docs surfaced three internal contradictions. A source of truth has to settle them:

① Is Apaleo connected or not? The old GTM doc said “Apaleo is not connected yet — don’t promise it.” The June launch plan said “real MEWS and Apaleo integrations,” and the codebase contains a full 468-line Apaleo client with OAuth, credential storage, and reservation fetch. Resolution: the Apaleo integration is built at the library level but its end-to-end pilot-readiness (onboarding wiring, a real synced Apaleo hotel, a brief generated from Apaleo data) is unverified. Before any Apaleo outreach, run one real Apaleo property through sync → brief. Until that passes, treat Apaleo as “code-complete, unproven” — don’t disqualify it in the ICP, but don’t demo on it blind.

② Do we store guest data, or discard it? The old pilot-outreach doc claimed “we don’t store reservation data — we use it and discard it.” The schema stores reservations and customer profiles in Supabase. Resolution: we do store, encrypted and EU-hosted, to generate briefings. Every outward claim and the pilot agreement must say so honestly: “stored encrypted, EU-hosted, used only to produce your briefings, deleted on offboarding.” A GDPR-conscious owner’s IT person will catch a false “we discard it,” and that kills trust instantly.

③ Fonda or Fondas? The wordmark, the domain (fondas.app), the consent screen, and the code once disagreed. Resolution (already applied): the customer-facing brand is Fondas everywhere. The design system stays separately named “Signal.” A traditional fonda is a Spanish inn — that story is free brand equity in Spain; put it on an About page.

## Part 2 — Does the MVP have real market fit?

### 2.1 The market is with you (2026)

- 82% of hotels are expanding AI use in 2026 (up from 63% in 2024); 85% expect to spend ≥5% of IT budget on AI.

- 41% of independent European hotels already use AI, and another 16% plan to; independents specifically favour tools that are quick to deploy and quick to deliver value — exactly Fondas’s shape.

- Independents hold ~58% of Spain’s hospitality market; growth is in upper-tier urban properties (143 new openings in 2025) — precisely the ICP.

- The pain is structural: 47% of European accommodations cite skilled-staff shortage as a top barrier; front desk is the second-hardest role to fill. A GM doing admin at 6:45am is the norm.

- Capital is flowing: hospitality tech drew $1B+ across ~40 startups in the last year, roughly half at pre-seed/seed/Series A.

But the money and adoption cluster where Fondas deliberately isn’t: 92% of hotels are using or implementing guest-messaging AI. Guest-facing chat is saturated; the GM-facing back office is still open — with one big caveat below.

### 2.2 The wedge shifted — the single most important strategic fact

Between the June launch plan and today, two platform moves landed:

- Apaleo Copilot launched (March 2026), native in the PMS — generates a daily morning briefing (arrivals, departures, no-shows, upgrades), chat-driven ops, accepts uploaded SOPs. Available to Apaleo’s 1,000+ properties.

- Mews OS (Unfold 2026) — $300M raised (Jan 2026) explicitly for “agentic AI for autonomous hotel management.” Shipped Mews Agent (autonomous guest messaging across WhatsApp/SMS/OTA/email), Mews BI, RMS, natural-language automations.

“Morning briefing on your PMS data” is no longer a product; it’s a feature. Pitching it head-on to an Apaleo GM now invites “my PMS already does that.” Any strategy that leads with the briefing as the product is competing with free.

What the PMS vendors structurally cannot own survives, and it’s substantial:

- The inbox. Guest email lives in Gmail/Outlook, not the PMS. Reading real guest mail, cross-referencing the booking, and drafting a reply in the hotel’s voice is invisible to Apaleo Copilot and outside Mews Agent’s remit for independents on other stacks. This is the deepest moat.

- Cross-PMS neutrality. A 1–3-property owner with one hotel on MEWS and one on Apaleo gets one Fondas — or two vendor copilots. “Your PMS’s copilot works for your PMS. Fondas works for you.”

- Editorial quality + GM-first workflow. A brief that reads like a trusted night manager’s handover note is a craft moat platform copilots don’t prioritise.

- Local depth. ES/CA/EN native, GDPR-native posture, a founder who can sit in a Barcelona lobby. Munich-based Apaleo and Amsterdam-based Mews don’t do that for a 40-room hotel in Gràcia.

### 2.3 The competitive landscape

The field is fragmenting into funded point solutions — which is itself the pitch: nobody owns the independent GM’s whole morning. Threat legend: 🔴 direct · 🟡 adjacent · 🟢 low/validating.

| Player | What they are | Threat to Fondas |
| --- | --- | --- |
| Apaleo Copilot | Native PMS morning brief + chat ops, launched Mar 2026, 1,000+ properties. | 🔴 Direct on the briefing. Absorbed the old wedge. |
| Mews OS / Mews Agent | $300M raised; autonomous guest messaging + BI, building the whole layer Fondas sits in. | 🔴 Direct on chat + messaging for Mews hotels. |
| Otel AI (Dublin) | PMS-independent “AI co-worker” for independent hotels; department agents, flows, morning brief. €2.8M raised, Irish/UK groups. | 🔴 Direct on thesis, different segment (full-service, has a revenue manager). No guest inbox. See Appendix A. |
| Altek AI (Oslo) | Autonomous guest comms (email, chat, WhatsApp, voice) that execute, not just draft. 37 hotels, $500k pre-seed, Nordics. | 🔴 Rising — sits on the inbox moat, guest-side & autonomous. See Appendix B. |
| happyhotel / Inntelo | AI agents for revenue management / ops. €6.5M / £500k. | 🟡 Adjacent — validate investor appetite. |
| HiJiffy, Canary, Duve, Asksuite | Guest messaging / journey / upsell. Saturated (92% adoption). | 🟢 Low — different buyer & job. |
| profitize, GauVendi, Cora, ALOE, Weforguest | FP&A, attribute selling, housekeeping ops, experiences, CRM — funded specialists, mostly Italy/DACH. | 🟢 Low — roadmap signals, not competitors. Don’t build these. |

The pattern worth internalising: every winner started with home-region density — Otel in Ireland, Altek in the Nordics, profitize in South Tyrol, Cora/ALOE in Italy. Nobody has taken Spain. That is Fondas’s structural opening — win Barcelona/Madrid density before widening. (Full 8-startup map in Appendix C.)

### 2.4 The honest PMF verdict

Conditional yes. There is a real, fundable market position — but it is “the PMS-independent AI front-office layer for the independent hotel’s GM, anchored on the inbox,” not “AI morning briefings.” The MVP already contains the right surfaces; what must shift is emphasis, positioning, and roadmap weighting — plus the actual proof.

The three conditions that convert “conditional” to “confirmed”:

- Habit: >70% daily brief open rate across pilots.

- Moat works: >60% of drafted replies sent with only minor edits.

- Willingness to pay: at least one pilot says yes to €199/mo with no discount pressure.

Until those exist, PMF is a hypothesis, not a fact. The pilots are the experiment — define pass/fail before you start (§8).

## Part 3 — Positioning, product priorities & pricing

### 3.1 Positioning (the single most important change)

| From (retired) | To (adopt everywhere) |
| --- | --- |
| “AI morning briefings for boutique hotels” — now a PMS feature. | “Fondas runs your hotel’s front-office admin — the inbox, the morning, the chasing — no matter which PMS you use.” |

Concretely:

- Lead with the email assistant in every pitch, demo, and the landing hero. The brief remains the emotional hook (it demos beautifully) but is framed as one output of Fondas knowing your hotel — not the product.

- Sell the bundle, not surfaces. The GM buys “my first 90 minutes back,” delivered by four surfaces working together. No platform copilot bundles all four across systems.

- Weaponise neutrality. “Your PMS’s copilot works for your PMS. Fondas works for you.” Use it with multi-property owners and anyone burned by platform lock-in.

- Never say “AI” in the demo. “Fondas reads your data and writes this.” Saying AI makes them think ChatGPT and raises their guard. This instinct is now more correct, since “AI copilot” is the platforms’ language.

### 3.2 Pricing & packaging

| Tier | Price | For | When |
| --- | --- | --- | --- |
| Single property | €199 / mo flat | One hotel, 20–80 rooms. ~1 room-night/month — keep saying that. | Now (the pilot ask) |
| Group | €149 / property / mo (2+) + owner digest | The 1–3-property owner — the best-fit buyer; raises ACV; monetises the wedge. | When multi-property digest ships |
| Annual | €1,990 / yr (2 months free) | Cash-flow + churn dampener for a bootstrapper. | Once billing ships |

Hold the flat price. The independent band is €99–300, often ~€4/room; flat beats per-room above ~50 rooms and is easier to say yes to. Don’t discount the first customer — discount the terms (monthly, cancel anytime, no setup fee). The pilot cohort keeps founder pricing (€149/mo lifetime) as the conversion carrot — cheaper than the discount conversations you’ll otherwise have.

### 3.3 Feature gaps, by gate

The useful question isn’t “what’s missing” but “a blocker for what?” — piloting, charging, or scaling. Priorities: P0 = before pilots · P1 = before charging · P2 = before scaling/raise.

| Gap | Why it matters | Pri | Effort |
| --- | --- | --- | --- |
| Mobile pass not done | The GM reads the brief on a phone at 6:45am — that moment is the pitch. | P0 | S |
| PMS connect not in onboarding | A new hotel must reach a real preview brief in one sitting, or they drop off before value. | P0 | S |
| Website punch-list | Dead footer links + per-env SITE_URL remain. Provisional content on a live site kills credibility. | P0 | S |
| hello@fondas.app can’t receive mail | It’s the contact on the site; a bounce to a prospect is an own-goal. | P0 | XS |
| Apaleo end-to-end unverified | Code exists; no real Apaleo hotel proven through sync → brief. Don’t demo blind. | P0 | S |
| Draft-acceptance measurement (edit-distance) | THE PMF metric. Until built, ask pilots directly. | P0 | M |
| Data-honesty language fix | Say “stored encrypted, EU-hosted, deleted on offboarding” everywhere. | P0 | XS |
| Billing / Stripe | No way to charge. Fine for free pilots; hard gate before the €199 ask. | P1 | M |
| Rate limiting + per-hotel spend caps | Unmetered AI routes = uncapped cost/abuse risk. | P1 | S |
| Legal entity + lawyer-drafted DPA | GDPR applies the moment guest data flows. A competent DPO will ask. | P1 | M |
| Google OAuth verification | Needed before public Gmail connect beyond test users. Weeks of lead time. | P1 | M |
| Outlook / Microsoft 365 support | “We use Outlook” disqualifies ~half the ICP. Highest-leverage TAM expansion. | P2 | L |
| Multi-property owner digest | Monetises the cross-PMS wedge; supports the Group tier. | P2 | M |
| Graduated autonomy (auto-send routine) | Altek executes; Fondas drafts. Needs draft → approve → auto-handle-routine or it looks dated within a year. | P2 | M |
| Pre-arrival upsell drafting | Turns Fondas from cost-saver into revenue-maker: “one late checkout a week pays for Fondas.” | P2 | M |
| Automated tests / CI on money paths | No safety net for a solo founder shipping fast. | P2 | M |
| WhatsApp delivery of brief + urgent flags | Spanish GMs live in WhatsApp. Delivery channel, not a chatbot. | P2 | S |
| 3rd PMS (Cloudbeds or Amenitiz) | Roughly doubles Spanish TAM. Choose by pilot-pipeline evidence. | P2 | L |

Priority order: finish P0 before any outreach demo; re-point every surface at the inbox; sequence P1 to the calendar (start Google verification and the lawyer conversation the week the second pilot goes live); hold the P2 line — Outlook is the one P2 to pull forward if pilots keep surfacing it. Breadth before depth is how a solo founder dies.

### 3.4 What to explicitly NOT build now

Guest-facing chat (saturated, 92% adoption), revenue management (deep science, funded specialists), housekeeping/task apps, POS/accounting, booking engines, dynamic pricing, FP&A, experience marketplaces. Each now has a funded specialist; building them is how unfocused bundles happen. Where the good ideas from those categories fit — as signals inside surfaces Fondas already owns — see Appendix C §4.

## Part 4 — The go-to-market plan (pilots → first hotels → first revenue)

### 4.1 The strategy in one paragraph

Founder-led sales to a narrow ICP — independent / small-group, design-forward, 20–80-room urban hotels in Spain first, on MEWS (Apaleo once proven), on Gmail — anchored on the inbox + morning bundle, converting 3 free pilots into the first paying customers by ~October 2026. Distribution judo on the platforms: list on Apaleo Agent Hub rather than fight it, and win the Mews independents the Mews enterprise machine ignores. A small budget goes only to channels hoteliers actually trust (Hotel Tech Report, one trade event, LinkedIn). Raise a pre-seed off retention + paying-logo proof around late-2026/early-2027 to fund Outlook, a third PMS, and the first hire.

### 4.2 Goal and funnel math

Primary goal: 3 hotels using Fondas daily, with at least one saying yes to €199/month.

40 hotels identified
 → 25 contacted
   → 10 reply
     → 6 take a demo
       → 3 onboard as pilots
         → 1+ converts to paying

That’s ~12% contact-to-pilot — realistic for warm, personalised outreach to a tight ICP. Identify 40 rather than 30 to absorb August’s lower response rate. Cadence: 5 contacts/day, 5 days/week.

### 4.3 Who you’re targeting (ICP)

| Signal | Why it qualifies |
| --- | --- |
| 20–80 rooms | Small enough that the GM does their own morning prep and email; big enough to feel overwhelmed. |
| Independent or 1–3 properties | No procurement, no IT department — the GM or owner decides. |
| Uses MEWS (Apaleo once proven) | The PMS wired end-to-end today. Don’t demo on an unproven integration. |
| Uses Gmail for operations | The email assistant is Gmail-only until Outlook ships. |
| 4-star or design-forward | These GMs care about output quality; a beautiful brief lands. |
| City / urban boutique | Busier daily ops, and reachable in August. Prioritise first. |

Disqualifiers: chain-affiliated (Marriott/IHG/Accor) · Opera/Cloudbeds/other PMS · Outlook or shared non-Gmail inbox · under 15 rooms.

### 4.4 The calendar problem and geography sequencing

August is the worst month of the year to cold-contact Spanish hotel GMs — and it’s the month the plan starts in. Coastal properties run 90–100% occupancy; their GMs work 12-hour days.

This does not mean waiting. It means sequencing:

| Window | Good for | Expected response |
| --- | --- | --- |
| Aug 3–21 | List building, first touches, warm intros, a few opportunistic city demos | Low — 5–10% |
| Aug 24 – Sep 4 | Season winding down; GMs surface; demos start landing | Moderate |
| Sep 7 – Oct 15 | The real window. Post-season reviews, budget planning, appetite for new tools | Best — push hardest here |

- August: Barcelona city, Madrid city — dense, reachable, high MEWS adoption.

- September onward: Costa Brava, Costa Daurada, Sitges, Girona + Valencia, Seville, Bilbao, San Sebastián. Coastal properties are ideal ICP but only reachable post-season. Contacting a Costa Brava GM on 12 August burns a good lead — in a small industry, a badly timed first impression is expensive.

- Your advantage: you’re in Barcelona. Offer to visit. For a Costa Brava property in September, “I can drive up Tuesday” converts far better than a Zoom link.

### 4.5 Dated milestones

| Date | Milestone |
| --- | --- |
| Fri 7 Aug | 40-hotel list built, tracking sheet live, first 15 contacted. |
| Fri 14 Aug | 25 contacted; follow-up sequence running; 1–2 demos booked. |
| Fri 28 Aug | 4+ demos done; 1 pilot onboarding. (This is this week — see the calendar note at the top.) |
| Fri 4 Sep | 2 pilots live and receiving daily briefs. If you hit this, you’re on track. |
| Fri 18 Sep | 3 pilots live; second (coastal) outreach wave underway. |
| Fri 2 Oct | Structured feedback from all 3; case-study material collected. |
| Mid-Oct | The €199 ask. First paying customer. Legal entity exists or in progress. |

### 4.6 Week 1 — build the list

Deliverable: 40 qualified hotels in a tracking sheet, 15 contacted. Channels, in order of lead quality:

- Warm network first. Anyone you know in hospitality, hotel consulting, F&B, or hotel tech. One warm intro beats 20 cold messages. Spend the first hour here.

- MEWS ecosystem — MEWS publishes case studies and a marketplace; featured hotels are confirmed users. LinkedIn search "Mews" "General Manager" Barcelona surfaces GMs who name their PMS publicly. (Apaleo Community + Marketplace become channels once the Apaleo integration is proven — §1.4.)

- Design collections — Design Hotels, Small Luxury Hotels, Mr & Mrs Smith, Tablet Hotels. Public member directories; filter by Spain, then size.

- LinkedIn direct — "General Manager" "boutique hotel" Barcelona / Madrid. Prioritise 2nd-degree connections.

- Instagram — boutique hotels are obsessive about it. #boutiquehotelbarcelona, #hotelboutiquemadrid. DMs are often read by the owner directly.

Tracking-sheet columns: Hotel · City · Rooms · PMS (confirmed?) · GM name · Source · Date contacted · Status · Last touch · Next action · Notes Status values: found → contacted → replied → demo booked → demo done → onboarding → active pilot → paying (or dead).

### 4.7 The outreach sequence (four touches, then stop)

Four touches maximum. In a small industry, a fifth follow-up costs you reputation. Write in Spanish to Spanish GMs — English-first outreach signals you’re not local, and being local is one of your few structural advantages.

Day 1   →  LinkedIn connection request (with note)
Day 4   →  LinkedIn message (the actual ask)
Day 11  →  Email follow-up
Day 18  →  Final note, with the sample-brief link

Touch 1 — LinkedIn connection request (300 char limit)

- ES: Hola [Nombre] — estoy construyendo una herramienta de operaciones para hoteles boutique y me encantaría conectar. Estamos arrancando con 3 hoteles piloto y [Hotel] es justo el tipo de propiedad que teníamos en mente.

- EN: Hi [Name] — I’m building an operations tool for boutique hotels and would love to connect. We’re launching with 3 pilot hotels and [Hotel] looks like exactly the kind of property we had in mind.

Touch 2 — LinkedIn message, day 4 (the pitch)

Hola [Nombre],

Soy el fundador de Fondas. Hemos construido una capa que se conecta a tu PMS y a tu bandeja de entrada: redacta las respuestas a los emails de huéspedes para que las revises, y te deja el resumen de la mañana escrito a las 6:30 — llegadas, VIPs, incidencias, ETAs sin confirmar.

En vez de 45 minutos sacando informes y contestando correos, lo tienes hecho antes de llegar al hotel.

Estamos incorporando 3 hoteles piloto antes de abrirlo. Sin coste y sin compromiso — lo que necesito es feedback real de directores que cuiden la calidad.

¿Te encajaría una llamada de 20 minutos esta semana? Estoy en Barcelona, así que si lo prefieres me acerco.

— Oriol

Why it works: leads with the inbox (the differentiated bit) before the brief; quantifies the saving; the ask is small and concrete; scarcity without pressure; the in-person offer is a local advantage nobody else has.

Touch 3 — Email, day 11 Subject: Fondas — el resumen de la mañana para [Hotel]

Hola [Nombre],

Te dejo esto por correo por si LinkedIn se perdió entre el ruido.

Fondas se conecta a tu PMS y a Gmail: redacta los borradores de respuesta a huéspedes y te escribe el resumen operativo de cada mañana — llegadas, salidas, VIPs, estado de habitaciones — listo antes de que llegues al hotel.

Estamos trabajando con 3 propiedades piloto este otoño. Gratis, y la configuración la hago yo. A cambio me gustaría media hora de tu tiempo a las dos semanas para saber qué funciona y qué no.

Aquí puedes ver un ejemplo real del resumen: fondas.app/es/sample-brief

Un saludo, Oriol · oriolpelli@icloud.com · fondas.app

Touch 4 — Day 18, close the loop

Hola [Nombre],

Última nota por mi parte — sé que las bandejas se llenan rápido, y más en temporada.

Si no es el momento, ningún problema. Vuelvo a escribirte en octubre, que suele ser mejor época para mirar herramientas nuevas.

Y si te pica la curiosidad: fondas.app/es/sample-brief

Mucha suerte con lo que queda de temporada.

— Oriol

Respectful, removes pressure, leaves a door open — and “I’ll come back in October” is credible given the actual calendar.

### 4.8 The demo (20 minutes)

Goal is not to sell. It’s to make them feel smart for taking the call.

| Min | What you do |
| --- | --- |
| 0–3 | Ask about their morning. “¿Cómo es tu primera hora? ¿Dónde se te va más tiempo antes de que llegue el equipo?” Let them describe the pain first. |
| 3–6 | Open on the inbox — Concierge with a real draft waiting. The differentiated moment; don’t bury it. |
| 6–12 | Then the brief (read part aloud), then check-in chasing, then ask-anything chat. Narrate the day, not the features: “Son las 6:45, abres esto…” |
| 12–14 | The fragmentation close: “Podrías pagar seis suscripciones — comunicaciones, revenue, finanzas, tareas, experiencias, CRM — o una capa que te lleva la mañana.” |
| 14–17 | “¿Esto se parece a algo que te ahorraría tiempo?” Then stop talking. |
| 17–20 | If yes: “El siguiente paso es conectar tu PMS, son 30 minutos y lo hacemos juntos. ¿Lo agendamos?” |

Never say “AI.” Say “Fondas lee tus datos y escribe esto.” Before every demo: add the prospect’s Google account as an OAuth test user the day the demo is booked (verification isn’t submitted, so Gmail connect will otherwise fail live), and seed the test hotel with realistic Spanish guest names and a plausible occupancy pattern so the demo feels real.

### 4.9 Objections

“Estamos en plena temporada.” > “Justo por eso te escribo ahora. El resumen ahorra más tiempo cuando estás al 90% y todo va rápido. La configuración la hago yo en 30 minutos, cuando mejor te venga.”

“Ya usamos otra herramienta de informes.” > “Fondas no es una herramienta de informes — es un digest diario que lee tus informes por ti y te dice qué importa. La mayoría usa las dos.”

“Tengo que consultarlo con el propietario.” > “Claro. Te mando una página explicando qué datos toca, qué no toca, y cómo funciona la conexión.” Then send the one-pager (§4.13) and follow up in 5 days.

“¿Están seguros mis datos?” > “Fondas lee de tu PMS por su API oficial, igual que tu channel manager. Los datos se guardan cifrados y alojados en la UE, solo para generar tus resúmenes, y se borran si te das de baja. Los correos se leen para clasificarlos y redactar borradores — nada se envía sin que tú lo apruebes.” (Note the corrected, honest data-handling line — see §1.4 ②.)

“¿Cuánto cuesta?” > “El piloto no cuesta nada — son los tres primeros hoteles. Después la idea son 199€ al mes, plano, sin coste por habitación. Pero esa conversación es dentro de seis semanas y depende de que te resulte útil.”

### 4.10 Pilot onboarding runbook

When a demo converts, book a 30-minute screen-share and do these in order:

- Before the call: add their Google account as an OAuth test user; confirm they’re on MEWS + Gmail.

- Create their account → onboarding wizard → connect PMS → first sync.

- Generate a preview brief live on the call — this is the moment they get it. Don’t skip it.

- Connect Gmail.

- Fill Hotel Profile & Tone together (incl. the upsell fields with prices) — the product gets good here; do it conversationally, not as homework.

- Set brief recipients (their email), send hour, and language — Spanish for Spanish GMs. An English brief kills it.

- Open a WhatsApp thread before ending the call. Not email — WhatsApp. It’s how you’ll learn something broke.

Then, daily for the first week: read their brief yourself every morning before they do, and fix what’s wrong before they report it. The highest-value hour of the whole programme. A broken pilot is worse than a late one.

### 4.11 During the pilot — what to measure

| Metric | Why it matters |
| --- | --- |
| Draft acceptance rate (sent unedited / minor / major / discarded) | The #1 PMF signal. Until edit-distance tracking ships, ask directly. |
| Brief opens, and whether they read it before arriving | Is it part of the morning? |
| Chat queries per week | Are they treating it as the place to ask? |
| Unprompted feature requests | Strongest possible signal — they’re imagining it in their workflow. |

Structured feedback at 2 weeks, per pilot (15 min or 5 written questions): (1) What’s wrong or missing in the brief? (2) Which drafts did you edit, and why? (3) What do you now not do that you used to? (4) What would make you stop using it? (5) What would you pay for it? Paste verbatim answers into a PILOT_FEEDBACK.md — it drives the fix cycle and becomes case-study raw material (ask permission to quote).

### 4.12 Converting to paid

Timing: ask at week 2–3 of an active pilot, not later. Momentum decays.

The ask — direct, no discount theatre: > “Llevas tres semanas usándolo. ¿Te sirve lo suficiente como para que valga 199€ al mes? Si la respuesta es no, dime qué falta — es igual de útil para mí.”

Hold €199/month flat. Don’t discount the first customer — discount the terms (monthly, cancel anytime, no setup fee) if you need to reduce friction.

### 4.13 The one-pager (to forward internally)

Fondas — la mañana del hotel, resuelta

- Qué hace: se conecta a tu PMS (MEWS) y a Gmail. Redacta los borradores de respuesta a los correos de huéspedes usando los datos de su reserva, y te escribe cada mañana el resumen operativo — llegadas, salidas, VIPs, incidencias, ETAs sin confirmar — listo antes de que llegues.

- Qué más: persigue automáticamente las horas de llegada sin confirmar, y responde preguntas sobre el día (“¿cuántas habitaciones quedan por limpiar?”).

- A qué se conecta: MEWS vía API oficial. Gmail vía OAuth, con los mismos permisos que cualquier cliente de correo.

- Qué NO hace: no modifica datos en tu PMS, y no envía ningún correo sin tu revisión y aprobación.

- Datos: se guardan cifrados y alojados en la UE, solo para generar tus resúmenes; se borran si te das de baja.

- Condiciones del piloto: 30 días gratis, acceso completo, una llamada de configuración, una de feedback. Sin contrato ni tarjeta.

- Contacto: Oriol · oriolpelli@icloud.com · fondas.app

### 4.14 Channels (ranked, with budget)

Free / founder time — 80% of GTM until ~customer 15:

- Warm network first, then founder-led outbound (5 contacts/day, inbox-first pitch).

- The sample briefing as lead magnet. “See tomorrow morning’s brief for a 45-room Barcelona hotel” — beautiful, anonymised, behind an email gate. Your best asset costs nothing.

- Apaleo Agent Hub listing (once Apaleo is proven) — native distribution to confirmed-Apaleo hotels; positions Fondas as complementary to Copilot.

- LinkedIn founder content, 2×/week + genuine participation in hospitality forums.

Paid (~€1–2k/mo total):

- Hotel Tech Report vendor profile (~€100–300/mo) — 80k+ verified reviews are the trust layer of hotelier buying. Get your first 5 pilot reviews there before budget season. The reviews are the product; the listing is the container.

- LinkedIn Sales Navigator (~€90/mo) — the outreach engine.

- One trade event per quarter, attend-only — HIP Madrid / FITUR. Walk the floor, book 10 meetings ahead. No booth (vanity spend at this stage).

- Occasional contract design/content (~€300–500/mo) — case-study one-pagers, the sample-brief asset, ES/CA polish.

Explicitly not now: Google Ads (tiny, expensive search volume), guest-facing marketplaces, cold email at volume (small industry, reputation risk), agency PR.

## Part 5 — Legal & compliance (where you actually stand)

No legal entity yet; piloting first to test fit before incorporating. A defensible sequence — but be clear-eyed. GDPR applies the moment a hotel’s guest data flows through Fondas, regardless of incorporation. The hotel is the controller, you’re the processor, and Article 28 expects a written agreement.

- Fine now: running free pilots as an individual — no billing, no invoices, no company needed.

- Do now: write a plain one-page pilot agreement (what data is accessed — PMS reservations, Gmail messages; that it isn’t used to train models; stored encrypted, EU-hosted on Supabase; sub-processors — Supabase, Anthropic, Google, Resend, Vercel, Sentry; terminable with deletion on request). Fill company.ts with what’s true today rather than [Fondas Technologies, S.L.] placeholders on a live site.

- Correctly deferred: Google OAuth verification (pilots work as test users).

Hard triggers — when this stops being optional:

| Trigger | What you must have first |
| --- | --- |
| Charging anyone | Legal entity (SL or autónomo), invoicing, Stripe |
| A hotel’s DPO asks for a DPA | Lawyer-drafted DPA |
| Opening public signups | Entity + Google verification + real legal pages + rate limiting |
| More than ~3 pilots | Entity — informal arrangements stop scaling |

Recommendation: book the lawyer conversation the week your second pilot goes live (~4 Sep), not after the third. Spanish SL incorporation takes a few weeks; starting in October means charging in November. (Not legal advice — EU data protection is exactly where a real lawyer is worth the money.)

## Part 6 — The raise track

- What: pre-seed, €400–600k (comps: Inntelo £500k, Altek $500k, Otel €2.8M). Use of funds: 18 months runway — founder salary, first engineer or GTM hire, Outlook + 2 PMS integrations, security assessment.

- When: informal conversations from October (investors met at budget-season events); raise formally Jan–Mar 2027 on 15–25 paying hotels, €3–5k MRR, 3+ months cohort retention <3% monthly churn, and a signed multi-property group.

- The narrative: “Platforms are building copilots for their own PMS; ~60% of Europe’s hotels are independents on mixed stacks who need one layer that works for them. We own the surface the PMS can’t see — the inbox — and we’re the only bundle a GM opens every morning. Spain first (58% independent, underserved locally), then the EU long tail.” Mews’s $300M and happyhotel’s round are your market-validation slide, not your competition slide.

- Who: Spanish early-stage first (ENISA non-dilutive ~€75–300k; Lanzadera; Barcelona/Madrid hospitality angels), EU travel-tech seed funds second. A hotelier-angel is worth a discount — they’re also channel.

- Bootstrap fallback (by design): the plan reaches ~€5–6k MRR without a raise; costs run under €1k/mo at that scale. Raise for speed, not survival.

## Part 7 — The VC audit (the eight hardest questions, with the way through)

Read as a skeptical seed investor doing diligence. Each concern is stated without softening, then answered with the concrete move. A concern with a credible answer is not a reason not to invest; an unanswered one is.

1. Zero traction — you’re pitching a hypothesis. Pre-seed is priced on evidence-of-insight plus speed-to-proof, not traction. The move: get to 2 live pilots by 4 Sep and one “I showed it to the owner and he loved it” moment; instrument draft-acceptance from day one so you’re showing a real number, not a promise. A single pilot with >70% open rate and a quotable GM converts “hypothesis” into “early signal” — all a pre-seed needs.

2. The platforms will eat you. The PMS vendors are structurally conflicted out of your core surface — neutrality is the one thing a platform can’t sell, and the inbox lives outside the PMS entirely. The move: make neutrality the whole identity, target multi-property owners on mixed stacks, and watch the two triggers quarterly (Apaleo/Mews shipping inbox handling). If either does, the pre-planned pivot is up the stack to the group/owner layer — even harder for a single-PMS platform to own.

3. Otel AI is doing your exact thesis with €2.8M more than you. Otel wins where there’s a revenue manager, an F&B P&L, payroll, and a comp-set subscription — the 80–200-room full-service “mini-enterprise” on Opera/Guestline. Fondas wins where the GM is the revenue manager and the front desk. Different buyer, different price, different job. They don’t touch the guest inbox; you own it. Put Otel on your validation slide with the one-line answer: “different buyer, different surface, one-fifth the price, and they prove the category.” Then move faster than they can localise.

4. Altek AI is already on your moat surface — and it’s autonomous. Human-in-the-loop is a feature, not a lag, for the trust-sensitive boutique GM who won’t let a bot answer a complaint in their name on day one. And Altek is guest-comms only — no GM brief, no ops digest. The move: put graduated autonomy on the roadmap (draft → approve → auto-handle-routine, per-category settings) so “quaint” becomes “you choose how much it handles.”

5. Solo, non-technical founder shipping AI-written code with no tests. The counter-evidence is already in the repo: DB-level RLS tenancy, encrypted tokens, server-side-only provisioning, a one-command reliability harness, Sentry, backups — stronger than most funded seed products. The move: close the three specific holes (rate-limiting + spend caps, tests on the money paths, 5+ green reliability mornings logged), then frame the first engineer as part of the raise.

6. Starting outreach in the worst possible month, from zero. The seasonality is known, planned for, and an asset — the pain (a slammed GM at 6:45am) is most acute exactly when the tool matters most. City hotels are reachable now; coastal is held for September. The move: pre-commit to judging the funnel in September, write it down so you don’t move the goalposts, and use August to seed demo data and finish P0.

7. €199 flat, one hotel at a time — is this venture-scale? The €199 single-property SKU is the wedge, not the ceiling. ACV expansion: the Group tier, the Outlook unlock (plausibly doubles the reachable ICP), the third PMS (roughly doubles Spanish TAM), and pre-arrival upsell drafting that turns a cost-saver into a revenue-maker. The narrow beachhead is the standard SaaS playbook: own a segment nobody else will, then widen.

8. Vitamin, not painkiller — will they pay after a free pilot? The willingness-to-pay test is built in: the ask comes at week 2–3 while momentum is high, and ≥1/3 conversion by week 6 is a pre-committed pass/fail. Engineer painkiller framing: the revenue story (“one late checkout a week pays for Fondas”), the daily-habit story (a >70% open rate means removing it is felt), and the Sean Ellis test at the ask. If they use it daily but won’t pay, run 5 win/loss interviews before touching the product.

The audit in one line: none of the eight is fatal, and each has a concrete, pre-committed answer. The investable version isn’t “we built a nice tool” — it’s “we found the one surface the platforms structurally can’t own, we’re proving a daily habit with pre-committed metrics, in the one European market nobody has claimed, from a founder who ships secure product at 5× leverage.” Get the two pilots and the draft-acceptance number, and this stops being a pitch and starts being a signal.

## Part 8 — Metrics & the PMF definition

| Metric | Target | What it proves |
| --- | --- | --- |
| Brief email open rate | >70% daily | The habit exists. |
| Email-draft acceptance (sent ≤ minor edit) | >60% | The moat surface works. THE #1 PMF signal. |
| Week-4 pilot retention | 3/3 | The product delivers. |
| Pilot → paid conversion | ≥1/3 by wk 6; ≥2/3 by wk 10 | Willingness to pay. |
| Sean Ellis (“very disappointed” without it) | >40% of active GMs | The classic PMF bar. |
| Monthly logo churn (paid) | <3% | Retention proof for the raise. |
| CAC (founder-led) | <€300/customer | Payback < 2 months. |

## Part 9 — Risks & kill/pivot criteria

- August response rates are poor → expected and planned for. Judge the funnel in September; don’t panic-discount or widen the ICP because a week was quiet.

- Burning coastal leads in peak season → hold Costa Brava / Costa Daurada until September. Deliberate, not lazy.

- A pilot asks for a DPA you don’t have → the §5 one-page agreement covers most cases; if a property insists, be honest that the formal DPA is weeks away and offer to start in September.

- Gmail OAuth fails live in a demo → add every prospect as a test user the day the demo is booked; test the flow weekly.

- MEWS-only limits the funnel → real constraint. If ≥3 good prospects are on Apaleo, proving the Apaleo path becomes the top build task.

- First pilot has a bad first week → read their brief every morning before they do, for the first week.

- Platform absorption accelerates (Apaleo Copilot adds email; Mews ships an independent-tier agent) → double down on cross-PMS + Outlook + multi-property; if by mid-2027 both bundle credible inbox handling free, pivot the wedge to the group/owner layer.

- Draft quality plateaus below 60% acceptance after 2 months of tuning → narrow to briefing + chasing at a lower price (€99) and reassess.

- Pilots use it but won’t pay (all three stall at the ask) → pricing/packaging or vitamin problem; run 5 win/loss interviews before touching the product.

- Kill criterion: if by end of Q1 2027 there are <8 paying hotels despite 100+ qualified contacts and two positioning iterations, the segment can’t sustain the business as shaped — stop and rethink before raising or spending further.

## Part 10 — What to do next (the 90-day source-of-truth checklist)

Now → first pilot (P0, ~1–2 weeks of build): - Finish the mobile pass and PMS-in-onboarding; clear the website punch-list; give hello@fondas.app an inbox. - Prove one real Apaleo hotel end-to-end (sync → brief), or explicitly park Apaleo from outreach until then. - Ship draft-acceptance measurement; fix the data-honesty language everywhere. - Build the 40-hotel list + tracking sheet; seed realistic demo data; run the full demo twice (laptop + phone).

August → 2 pilots live (by 4 Sep): - Execute the four-touch outreach, city hotels only, inbox-first pitch, 5/day. - Onboard pilots via the runbook; read every brief each morning before they do; open a WhatsApp thread per pilot. - The week the 2nd pilot lands: book the lawyer, start Spanish SL incorporation, start Google OAuth verification.

September → 3 pilots + first revenue (P1): - Ship Stripe billing + rate-limiting/spend caps; get the one-page pilot agreement and DPA ready to send same-day. - Collect 2-week structured feedback; produce one quantified case study; get first Hotel Tech Report reviews. - Second outreach wave: coastal properties, in person where possible. Make the €199 ask at pilot week 2–3.

October → paying customer + raise prep (P2 begins): - Convert ≥1 pilot to €199; if Outlook keeps recurring in the pipeline, start Microsoft 365 support. - Open informal investor conversations at budget-season events; build the deck around the validation slide (Mews, Otel, happyhotel) and your real pilot metrics.

## Part 11 — What success looks like on 15 October

- 3 hotels have used Fondas daily for 2+ weeks.

- At least one “I showed the owner and he loved it” moment, with a quotable line.

- Specific written feedback on what the brief gets wrong — and a real draft-acceptance number.

- At least one hotel has said yes to €199/month.

- The legal entity exists, or is actively in progress.

If that’s where you are in mid-October, everything after — building, raising, growing — gets dramatically easier to justify.

## Appendix A — Competitor deep dive: Otel AI (otelai.com)

The closest true competitor to Fondas’s thesis: a PMS-independent AI layer for the GM of an independent hotel. Same idea, different segment — studying it closely is more useful than fearing it.

Dublin, founded ~2025 (Paul Ryan, ex-hotel-ops CEO; Nikhil Patil, CTO; advised by Floor Bleeker, ex-CTO of Accor). Raised €2.8M within six months of launch (€800k pre-seed Nebular, then €2M led by Playfair, Apr 2026). Live with named Irish/UK groups (O’Callaghan Collection, Fitzpatrick Castle, Johnstown Estate, Killarney Park). ISO 27001; SOC 2 Type II expected.

Value prop: “Your whole hotel, in one mind.” Six department agents (Revenue, F&B, Payroll, Operations, Procurement, Review Signals), scheduled “Flows,” and a persistent “hotel brain.” Case-study currency: The Alex hit ~120 rate actions/month and +8.6% RevPAR in 3 months. 100+ integrations (Opera, Guestline, IDeaS, Xero…), delivered wherever the team works.

Real ICP: full-service independents / small groups, ~80–200+ rooms, with a revenue manager, F&B outlets, payroll and a comp-set subscription — the Irish/UK “mini-enterprise” on legacy stacks. Demo-led, likely €500–1,500+/property/mo.

What to steal: named, quantified case studies as the entire sales engine; hotel-association membership as a trust channel (join Gremi d’Hotels de Barcelona / CEHAT); a public Trust page early; “the brain that knows your hotel” framing. What not to copy: the 100+-integration arms race, unpublished pricing, and six departments at once — breadth before depth is death for a solo founder.

## Appendix B — Competitor deep dive: Altek AI (Oslo)

Autonomous guest communication end-to-end — email, web chat, WhatsApp/SMS, social, voice — in 100+ languages, deeply integrated with PMS/booking engine. Key difference from Fondas: agents don’t just draft, they execute (modify reservations, book services, issue confirmations). Live in 37 hotels across Norway/Sweden/Denmark, ~$140k ARR, ~26% MoM growth; $500k pre-seed (StartupLab, Jan 2026) for European expansion. Two technical founders.

Why it matters: it’s Fondas’s email wedge, done guest-side and autonomous, one region over — overlap is high and rising. Differences that still favour Fondas: Altek is guest-comms only (no GM brief/digest — different buyer), Nordic-focused, and autonomy-first (many boutique GMs still want review-before-send). Implication: Fondas’s email assistant needs a visible path from draft → approve → auto-handle-the-routine, or it looks old-fashioned within a year. Altek’s numbers (37 hotels, ~$140k ARR at pre-seed) are a concrete comp for what Fondas needs to show.

## Appendix C — Broader competitor landscape & the “where everyone sits” map

Deep dive on eight startups in two clusters: property & revenue management (Altek, GauVendi, profitize, Weforguest) and guest experience (HostyAI, ALOE, Cora, Via.ai).

Two axes — who it serves (GM/back-office ↔ guest-facing) × what it automates (communication ↔ data/decisions):

|  | Communication-centric | Data/decision-centric |
| --- | --- | --- |
| GM / back-office | Fondas (brief + inbox + chasing) · Otel AI (reports/flows) | profitize (FP&A) · happyhotel (RMS agents) · Mews BI / Apaleo Copilot |
| Guest-facing | Altek AI (autonomous guest comms) · Weforguest (CRM+chatbot) · HostyAI (STR messaging) · Via.ai (B2B2C concierge) | GauVendi (attribute selling/RMS) · ALOE (experience commerce) · Cora (staff ops/tasks) |

The one-line reads on the other six: GauVendi (Frankfurt) — attribute-based selling engine; 🟢 low, a lesson not a threat. profitize (Bolzano) — FP&A for hospitality, ~150 customers in a year, €1.4M seed; 🟢 low, proves home-region density and “reads all your systems” sells fast in DACH. Weforguest (Turin) — guest-CRM bundle for Italian independents; 🟡 shows the risk of bundling too wide, too guest-side without a daily habit. HostyAI (Lisbon) — STR guest messaging; 🟢 low, a future expansion vector. ALOE (Milan) — experience/ancillary commerce; 🟡 the most useful idea in the batch (pre-arrival/in-stay upsell revenue). Cora (Italy) — housekeeping/task ops from €99/mo; 🟡 anchors the low end, don’t build task management. Via.ai (UK) — white-label concierge for banks; 🟢 none.

What the landscape says: (1) the market is validated from every direction and money flows at every check size; (2) every winner starts with home-region density and nobody has taken Spain; (3) the fragmentation is the pitch — a GM otherwise faces six subscriptions; (4) autonomy is the next competitive axis in comms; (5) nobody does the editorial GM briefing; (6) €199 flat sits exactly mid-band (€99 Cora entry → €120–300 guest-comms → custom high-touch).

Where the good ideas fit — as signals inside surfaces Fondas already owns, not new engines: (1) pre-arrival upsell suggestions (from ALOE’s territory) — draft pre-arrival emails including the hotel’s own paid extras; no catalog, no payments; “one late checkout a week pays for Fondas.” (2) Revenue signal in the brief (from GauVendi/happyhotel’s territory) — once the rate cache lands, flag soft dates and rate position in prose; signal, not pricing engine. (3) Guest personalization (from the CRM cluster) — repeat-guest recognition in drafts and briefs. Still explicitly out: booking engines, dynamic pricing, task/housekeeping, FP&A, guest chatbots, experience marketplaces.

Watchlist (review quarterly): Altek (any expansion south of DACH; any GM-briefing feature) · Otel (down-market tier; Mews/Apaleo connectors; guest-email drafting) · Apaleo Copilot / Mews Agent (inbox/email handling shipped natively) · Cora / ALOE (either adds guest-email AI or a GM digest).

## Appendix D — Source documents consolidated

This file supersedes the following for GTM purposes; they are retired (deleted from the tree — git history preserves them):

- GO_TO_MARKET.md (27 Jul) — outreach calendar, sequence, demo, onboarding, legal, conversion. → Part 4–5.

- MARKET_STRATEGY.md (4 Jul, + Otel appendix) — market analysis, PMF verdict, positioning shift, reweighted roadmap, raise track. → Parts 2–3, 6, Appendix A.

- PILOT_OUTREACH.md (3 Jul) — ICP, channels, outreach sequence, funnel math. → Part 4.

- LAUNCH_PLAN.md (3 Jul) / Fonda_MVP_Launch_Plan.docx (30 Jun) — current-state review, security findings, staged roadmap, pricing benchmark. → Parts 1, 3.

- Fonda_Pilot_Outreach_Strategy.docx (Jun) — the original pilot-outreach plan. → Part 4.

- COMPETITOR_LANDSCAPE.md (8 Jul) — the 8-startup deep dive + the map. → Appendices B, C.

- Fondas_GTM_Strategy_Consolidated.docx (31 Jul) — the previous consolidation attempt. → fully absorbed here.

Kept separate (not GTM strategy): EXECUTION_PLAYBOOK.md (paste-ready build-task prompts), the product/build roadmaps (ROADMAP.md, BUILD_PLAN_JULY31.md, PATH_TO_MVP.md, Fonda_MVP_Dev_Roadmap.docx), the design system docs, the website punch-list, the marketing-voice guide, and the daily/ops runbooks.

Sources for market figures, competitor funding, and buyer behaviour are retained in git history in the original MARKET_STRATEGY.md and COMPETITOR_LANDSCAPE.md reference sections.